Agent Canvas — Worked Example

Policy Q&A Assistant (RAG over PDFs)

Problem & Value

Employees struggle to find policy answers; high load on HR helpdesk. Value: reduce repetitive tickets via accurate self-service.

Target Users

All employees; stakeholders: HR Ops, Compliance, IT Security.

Success KPIs

• Deflection ≥ 50%  • 100% citation coverage  • Latency ≤ 10 s  • Cost ≤ $0.05/query

Inputs & Outputs

Inputs: natural-language questions; policy PDFs. Outputs: answer + citations + confidence + link to source page.

Data Sources & Tools

Vector DB (policies), PDF chunker, embedding model, LLM, link resolver.

Constraints

Privacy: no PII logs; Compliance: no legal advice; Budget cap: $500/month.

Scope — In / Out

In: internal policy Q&A. Out: personal HR issues, legal advice, payroll disputes.

Risks & Guardrails

Hallucination → require citations; Refuse if out-of-scope; cost cap with query budget.

Human Gates

Escalate low-confidence (<60%) or conflicting sources to HR analyst.

Assumptions & Open Questions

Assume all latest policies are indexed; open: re-index cadence.